# EJTrade Project

## Setup Project:

1. Setup MVC Project (2 days)
2. Setup Entity Framework (2 days)
3. Setup DI(Dependency Injection) (1 day)
4. Setup SVN (1 day)
5. Setup Other needed Framework (? days)
6. Setup Multi Language support (2 days)
7. Setup General Site Layout (2 days)
8. Setup css & Jquery (2 days)
9. Setup Dynamic Permission Management (3 days)

## Membership:

1. Register (2 days)
2. Login/Logout (1 days)
3. User Profile (3 days)

## User Control Panel:

1. Advertising Panel (1 day)
* Payment (7 days)
* Advertiser Management(Add/Edit/Remove) (7 days)
* Advertiser Detail (3 days)
* Pointer List Links (5, 3, 2, ... Point) (7 days)
1. Revenue Panel (1 day)
* L1 (Algorithm) (7 days)
* L2 (Algorithm) (? days)
* L3 (Algorithm) (? days)

## Admin Panel:

1. User Management (3 days)
2. Role Management (3 days)
3. Dynamic Menu Management and Priority (4 days)
4. Pages Content Management (? days)
5. Public Advertiser Management (? days)
6. Revenue System parameter Management (? days)
7. Permission Management (? days)

## Public Pages:

1. Home Page (2 days)
2. Show Specific Advertiser for Logged in user (? days)
3. Category and Subcategory Menu (2 days)
4. Arrange Advertiser List (4 days)

## Multi-lingual Layout:

1. Farsi – Right to Left (3 days)
2. English – Left to Right (2 days)

Total: 77 +? Days